Yoluno AI

Development Roadmap & Task Plan

Post-Stakeholder Review — April 2026

# Phase 1: Quick Wins

Estimated time: 1-2 hours total. Visible improvements with minimal effort.

| # | Task | Description | Effort | Status |
| --- | --- | --- | --- | --- |
| 3 | Update UI Label | Change "Add Post" to "Add Content" in topic creation section | 5 min | ✅ |
| 7 | Set Chatbot Name | Change default chatbot display name from "buddy" to "Luno" | 5 min | ✅ |
| 11 | Rename Story Voices | Rename four story reader voice options to Luno, Lumi, Lolo, Lala | 10 min | ✅ |
| 12 | Create Story Button | Add prominent "Create New Story" button on children stories screen | 10 min | ✅ |
| 16 | Journey Request Button | Add button for children to request new journeys from parents | 15 min | ✅ |
| 10 | Family Time Button | Add 4th chatbot prompt button "Tell me about my family", color buttons by character | 20 min | ✅ |

# Phase 2: Chat Improvements

Estimated time: 2-3 hours total. Make the chatbot smarter and better formatted.

| # | Task | Description | Effort | Status |
| --- | --- | --- | --- | --- |
| 8 | Open-Ended Questions | Configure Luno AI to prioritize asking open-ended questions | 30 min | ✅ |
| 9 | Age-Based Temperature | Implement age bracket tone adjustment (3-6, 7-9, 10-14) | 30 min | ✅ |
| 22 | Chat Formatting | Add markdown rendering for tables, lists, bold in chat messages | 1 hr | ✅ |

# Phase 3: Story Experience

Estimated time: 3-4 hours total. Fix the story creation and reading flow end-to-end.

| # | Task | Description | Effort | Status |
| --- | --- | --- | --- | --- |
| 13 | Story Loading Screen | Show loading message with estimated wait time, suggest chat/journey while waiting | 1 hr | ✅ |
| 14 | Story Done Notification | Send notification when story creation (including images) is complete | 1 hr | ✅ |
| 15 | Fix Story Audio | Fix auto audio playback and auto-next-page functionality during reading | 1-2 hr | ✅ |

# Phase 4: Family Features

Estimated time: 5-6 hours total. Deepen the family experience.

| # | Task | Description | Effort | Status |
| --- | --- | --- | --- | --- |
| 1 | Multi-Media Family Profiles | Enable continuous addition of multiple photos, videos, and stories per family member | 2-3 hr | ✅ |
| 2 | Family Notifications | Notify child dashboard of new family content + integrate Luno chat prompts | 2 hr | ✅ |
| 5 | Voice Playback in Kids UI | Allow children to play recorded family voices in the Kids interface | 1 hr |  |
| 17 | Step-Parent Relations | Add step-parent and other relationship types to the family tree | 1 hr | ✅ |
| 26 | Family Voice Narration | Clone family member voices from Voice Vault using ElevenLabs AI so kids can hear stories read in familiar voices | 6-8 hr |  |

# Phase 5: Content, Curriculum & AI Generation

Estimated time: 7-10 hours total. AI guardrails, curriculum, and richer content generation.

| # | Task | Description | Effort | Status |
| --- | --- | --- | --- | --- |
| 4 | AI Guardrails | Define and implement guardrails ensuring topic data is age-appropriate (up to 14) | 2 hr | ✅ |
| 21 | IB Curriculum | Research and integrate the International Baccalaureate curriculum into topics | 3-4 hr | ✅ |
| 23 | Enhanced AI Topic Generation | Upgrade "Generate with AI" to produce structured mini-lessons (500-1000 words) | 2-3 hr | ✅ |

# Phase 6: Visual Polish & Assets

Estimated time: 4-6 hours total. Avatar updates, character assets, and landing page fixes.

| # | Task | Description | Effort | Status |
| --- | --- | --- | --- | --- |
| 6 | Better Avatars | Add more options and higher quality images for children profile avatars | 2-3 hr | ✅ |
| 18 | Remove Image Backgrounds | Remove background from Lumi, Lolo, Lala, Luno square images on landing | 1-2 hr | ✅ |
| 19 | Character Poses | Create character images at different angles/poses for landing page | 2-3 hr |  |
| 20 | Fix Landing Footer | Fix footer layout and content on the landing page | 30 min | ✅ |
| 24 | Rename Lala to Lottie | Change character name from Lala to Lottie across the entire platform | 1 hr | ✅ |
| 25 | Kids Dashboard Colors | Update kids mode backgrounds: blue for chat (Luno), red for journeys (Lolo), yellow for family (Lottie). Update parent family tree to yellow. | 1-2 hr | ✅ |

# Summary

| Phase | Tasks | Estimated Time | Priority | Status |
| --- | --- | --- | --- | --- |
| Phase 1: Quick Wins | 6 tasks (6 done) | 1-2 hours | Immediate |  |
| Phase 2: Chat Improvements | 3 tasks (3 done) | 2-3 hours | High |  |
| Phase 3: Story Experience | 3 tasks (3 done) | 3-4 hours | High |  |
| Phase 4: Family Features | 5 tasks (3 done) | 5-6 hours | Medium |  |
| Phase 5: Content & Curriculum | 3 tasks (3 done) | 7-10 hours | Medium |  |
| Phase 6: Visual Polish | 6 tasks (5 done) | 4-6 hours | Lower |  |

Total: 23 tasks across 6 phases — 9 completed, 14 remaining